Sprint for “Data Mining Based Technique for Natural Disaster Prediction and Management”

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module1  (Disaster management team) | 1.Form Design and table design.  2.Login coding.  3.Registration form’s coding.  4.Meeting’s coding.  5.Notification’s  coding.  6.Report’s coding  7.User’ suggestion and report’s coding. | - | 18hr | 03/03/2019 | 03/03/2019 |  |
| Module 2  (Local authority) | 1.Form design and table design  2.Login coding  3.Profile editing’s coding  4.Legal Notification’s coding  5.Meeting coordination’s coding.  6.View notification’s coding | - | 12hr | 03/03/2019 | 03/03/2019 |  |