Sprint for “Data Mining Based Technique for Natural Disaster Prediction and Management”

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module1  (Disaster management team) | 1.Login form, table design and coding.  2.Local Authority Registration  3.Meeting Details Viewing  5.Futiure disaster Report to Local authority.  6.View suggestion and report from the Users. | - | 18hr | 03/04/2019 | 03/04/2019 |  |
| Module 2  (Local authority) | 1.Login coding  3.Profile editing  3.Report Viewing  4.Meeting Coordination  5.Legal Warning | - | 12hr | 03/04/2019 | 03/04/2019 |  |